**Time Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Duration** | **Type** | **Task** | **Blockers/Issues** |
| 03/04/2024 | 8 Hours | Coding | Worked on creating API framework for NoT service requests to later be converted to automation tests | No blockers |
| 03/05/2024 | 8 Hours | Coding | Continued working on APIs framework while discussing with coworker how to get them into our automation framework | No blockers |
| 03/06/2024 | 8 Hours | Coding | Finished API framework but still some calls were failing but couldn’t access the NoT SR on UI side | No blockers |
| 03/07/2024 | 8 Hours | Coding/ Coding Discussion | Fixed most failed calls but still unable to access NoT SR on UI side. Coworker worked with me to figure out the missing data that was required to get the API calls to pass | No blockers |
| 03/08/2024 | 8 Hours | Coding Discussion | API framework to create NoT SR was completed but not pushed in yet. Discussions of next sprint tasks, points, priority of taks. | Blocker: Locked out of laptop mid work, progress wasn’t saved, and can’t regain access to laptop currently |
| 03/13/2024 | 8 Hours | Coding Discussion | Catching up with emails, coworker, and next steps for the sprint while trying to update our regression and smoke tests to prioritize important features while removing old features that no longer needed testing. | Blocker: Locked out of laptop and unable to gain access so new code and old code was inaccessible to me |
| 03/14/2024 | 8 Hours | Coding/ Discussion | Still unable to access work laptop so had to begin rewriting API framework for NoT SRs in other laptop with limited access | Blocker: Locked out of laptop and unable to gain access so new code and old code was inaccessible to me |
| 03/15/2024 | 8 Hours | Coding/ Discussion | Got basic framework down again for APIs, discussed with interns assisting them on their automation code, writing documentation on automation setup with cypress for other projects to reference | Blocker: Locked out of laptop and unable to gain access so new code and old code was inaccessible to me. Need to return laptop and get a new one |

What were your main goals in this time period?

With the sprint ending on the 11th the main goal was to wrap up the API framework needed for our next sprints tickets as we were behind scenarios that needed automating. We also had to discuss and change our smoke test runs to figure out what needs priority as our smoke test runs were still taking too long even after fixing most tests last week. We also had to discuss what features need to be prioritized once the API framework was implemented into our automation scripts.

What were the main challenges during this phase? Were you able to meet the challenge, if so, what helped? If not, what could help?

During this phase the biggest challenge was losing access to my work laptop. It had all my old and new code that either I hadn’t pushed into our repository or was still being worked on. Due to this major blocker, I lost all progress and had to restart from scratch on whatever I could access on my other work laptop that is mainly used for communication not coding. I couldn’t get passed this issue as now we have to return my laptop and get a brand new one and that means I must restart all my work that wasn’t saved and can’t be salvaged. From this moment on I know that I should often backup my work in the repo or make sure someone else has my backup (my coworker or lead) since this isn’t the first time this happened.